EVENTSHIELD PRO

Developer Requirements Specification

Iris-Based Access Control & QR Code Ticketing System

Super6 Series LLC | February 27, 2026

# 1. Executive Summary

EventShield Pro is a custom iris recognition and QR code-based access control system for multi-court sports tournaments. The system combines biometric verification with digital ticketing to eliminate fraud and streamline entry at multiple turnstiles.

Hardware Platform: HFSecurity X05 (Android 11 device)

Deployment Target: 2 turnstiles (expandable to 4-6 for multi-location tournaments)

Development Timeline: 5 months (8-12 weeks core development, 8-12 weeks integration & testing)

# 2. Complete System Architecture

## 2.1 Three-Phase Workflow

### Phase 1: Ticket Purchase & Enrollment (Ticket Booth)

- Customer purchases ticket at booth (DAILY, WEEKEND, or STAFF type)

- Ticket Officer scans customer ID with QR scanner

- System generates unique QR code for this ticket

- Customer enrolls iris using enrollment screen (high-resolution iris capture)

- System stores: Ticket #, QR code, Customer name, Iris template (20,000 capacity locally)

- Enrollment confirmed with on-screen receipt

### Phase 2: Real-Time Verification (Turnstile Entry)

- Attendee scans QR code with X05 camera

- System validates QR code against database

- Iris capture triggered immediately (real-time liveness detection)

- System matches captured iris against stored template (<2 seconds)

- System checks ticket type and validity (USED status, expiration date, court access rules)

- On success: Wiegand signal sent to electric lock, turnstile opens

- Ticket marked as USED (cannot be used again)

- Entry logged with timestamp, court location, device ID

### Phase 3: Server Sync & Reporting

- All entries synced to Super6 ticketing server via TCP/IP (every 30 seconds or on WiFi connectivity)

- Server pulls USED tickets and invalid entries

- Suspicious activity alerts (duplicate entry, invalid iris match, etc.)

- Revenue reconciliation and reporting dashboard

## 2.2 Hardware Integration

| Component | Specification |
| --- | --- |
| X05 Device | - Android 11, 20,000 face capacity - Iris, fingerprint, face, NFC, 4G, WiFi - POE power + 3-6 hour battery backup - Free Android SDK with full API access |
| Turnstile | - ZKTeco or equivalent (separate purchase) - Wiegand 26/34 input from X05 - Electric lock control via relay output - $300-800 per unit |
| Network | - TCP/IP ethernet (POE) + WiFi backup - 4G LTE cellular optional - Sync to Super6 server every 30 seconds |

# 3. Core Functional Requirements

## 3.1 Iris Enrollment (Ticket Booth Screen)

- Display high-resolution iris enrollment UI with alignment guidance

- Capture iris image with X05 built-in camera

- Liveness detection (reject static images, require eye movement)

- Store iris template locally (max 20,000 capacity)

- Associate iris with ticket QR code, customer name, ticket type

- Allow 2-3 retry attempts per enrollment

- Confirmation screen with receipt details

## 3.2 QR Code Scanning & Validation

- Scan QR code with X05 camera (high-speed, supports all standard formats)

- Validate QR against local database and remote server

- Check USED status (prevent re-entry)

- Check ticket type (DAILY / WEEKEND / STAFF)

- Verify date validity (not expired, not for wrong day)

- Support multiple QR code formats (2D barcode, Code128, etc.)

## 3.3 Real-Time Iris Verification

- Capture fresh iris image at turnstile (<2 second response time)

- Match against enrolled iris template (minimum 95% confidence)

- Anti-spoofing: Reject photos, videos, fake biometrics

- Work with or without glasses (user accommodation)

- Clear visual feedback on match success/failure

## 3.4 Ticket Type Logic

- DAILY: Valid for single day only (Friday/Saturday/Sunday)

- WEEKEND: Valid Friday 6pm &#x2013; Sunday 11:59pm

- STAFF: Valid for tournament dates + setup/teardown days

- Enforce per-ticket, per-day entry limit (prevent duplicate usage)

- Support multiple tournament dates per year

- Server-side configuration for dynamic date rules

# 4. Error Handling & Edge Cases

## 4.1 Network Failures

- WiFi unavailable: Fall back to device-only validation

- Server unreachable: Queue entries locally, sync when network returns

- Partial sync: Handle partial data uploads gracefully

## 4.2 Iris Capture Failures

- Poor image quality: Retry with guidance (better lighting, closer to camera)

- Unreadable iris: Allow manual QR-only fallback after 3 retries

- Glasses/contacts: Provide user guidance, attempt without glasses

- Enrollment fail: Return to enrollment booth, re-enroll

## 4.3 Security & Fraud Attempts

- Invalid iris match: Log attempt, reject, flag account

- Duplicate entry (same QR + iris within 10 minutes): Reject, alert staff

- Fake biometric detection: Reject, log for manual review

- Spoofed QR code: Check checksum/hash, reject invalid codes

- Time-of-use fraud: Server validates all entries post-entry

# 5. Performance & Security Requirements

| Metric | Target | Notes |
| --- | --- | --- |
| QR Scan | <1 second | From capture to database lookup |
| Iris Verification | <2 seconds | Capture + match + decision |
| Iris Match Confidence | ≥95% | False negative acceptable, zero false positives |
| Throughput | 30-50/hour per turnstile | Typical tournament entry rate |
| Uptime | 99.5% during tournament | Max 2 min downtime/day |
| Audit Trail | 100% of entries logged | Timestamp, device ID, result |

# 6. 5-Month Development Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| 1: Setup | 1-2 weeks | - SDK extraction & familiarization - Android Studio project setup - Device provisioning & testing - Server connectivity POC |
| 2: Core App | 4-6 weeks | - Enrollment screen (iris + QR capture) - Verification screen (turnstile flow) - Ticket validation & USED marking - Wiegand lock control - Local database sync |
| 3: Integration | 2-3 weeks | - Server sync (TCP/IP + WiFi fallback) - Error handling & offline mode - Multi-device coordination - Testing on real turnstile hardware |
| 4: QA/Deploy | 2-4 weeks | - Performance optimization (<2 sec verification) - Security audit & fraud testing - Live tournament simulation - Deployment to production X05 devices |

# 7. Critical Open Items (16 Items to Clarify)

## Business Logic

- Are there any tournament date exceptions? (holidays, makeup days, etc.)

- Can staff tickets be used across multiple courts?

- Should USED tickets be deletable/resettable by staff?

- If iris match fails 3x, should entry require staff override?

## Hardware & Infrastructure

- Will both X05 devices run the same app version or allow independent updates?

- Is the server always available or is offline mode primary for tournaments?

- What IP address/port should the device use to connect to Super6 server?

- Which WiFi network will the devices connect to during tournaments?

## Reporting & Compliance

- Should suspicious entries trigger automatic alerts or just log for review?

- How long should entry logs be retained on device (storage limits)?

- Should iris templates be encrypted on device?

- Is PCI-DSS or GDPR compliance required?

## Scale & Future

- Is the system designed to scale to 4-6 turnstiles or beyond?

- Should multi-location tournaments sync across sites in real-time?

# Appendix: SDK & Resources

## Available SDK

- Face System SDK 3.2.004 (latest Android 11 SDK)

- HF-IMS Server software (enrollment/management hub)

- API documentation (QR, iris, Wiegand, TCP/IP)

- Demo APK (reference implementation)

## Support Contacts

- HFSecurity: info@hfcctv.com | zoe@hfsecuritytech.com | +86 18598053400

- Request: Updated SDK, QR integration examples, API reference

End of Specification